SENTINEL AI  ·  BUILD GUIDE

Expense document extraction

1. Problem Statement

Finance teams waste time and make errors manually entering receipt/invoice data. Build a service that ingests receipt/invoice images/PDFs, extracts reliable structured expense/tax fields, and exports JSON/CSV that downstream finance systems can consume, with confidence scoring and an exception path for low-confidence documents.

2. Overview

Users or systems upload a document, receive a job id, and later fetch results (or receive a webhook). The system preprocesses images, runs OCR + document field extraction, normalizes/validates amounts and taxes, then stores artifacts (original, OCR text, structured output) with schema versioning. Low-confidence or validation failures are flagged for review rather than silently exported.

3. Pick Your Budget

| Tier / Option | Monthly Cost | Summary & Target Audience |
| --- | --- | --- |
| Lean | ~$150–$600 @ 10k docs/day (~300k pages/month), 90-day image retention (estimate) | Self-hosted OCR (Tesseract) + heuristics extraction, single small VM/instance, object storage, Postgres; async queue; minimal UI. Best for: MVP/POC when budget is tight and you can tolerate lower accuracy + more manual review. |
| Balanced | ~$600–$2,500 @ 10k docs/day (~300k pages/month), 90-day image retention (estimate) | Managed receipt/invoice extraction API + validation layer, managed Postgres, object storage lifecycle, managed queue, container hosting with autoscaling. Best for: Real launch with predictable ops and good out-of-box accuracy; fastest path to business value. |
| Scale | ~$4,000–$25,000+ @ 50k docs/day peak (~1.5M pages/month), multi-region options, 3+ year retention (estimate) | High-availability services (multi-AZ DB, hardened networking), tiered extraction (cheap OCR first, escalate), HITL review workflow, strong audit/retention controls, cost governance. Best for: Serious volume, strict availability/compliance, or many tenants with differentiated retention/policies. |

4. Recommended Technology Stack

| Layer / Category | Recommended Choice | Details & Alternatives |
| --- | --- | --- |
| Language/runtime | Python 3.12 [Recommended] Cost: $0 Basis: Assumption | Strongest ecosystem for image/PDF preprocessing (OpenCV, Pillow), validation (Pydantic), and async workers—fastest path to a robust document pipeline. Alternative Options: - Node.js 20+ (TypeScript) ($0 (runtime)) — Great web dev ergonomics; image/OCR tooling is thinner than Python. - Java 21 (Spring Boot) ($0 (runtime)) — High throughput and mature ops; slower iteration for OCR/preprocessing pipelines. - Go 1.22+ ($0 (runtime)) — Excellent concurrency/throughput; fewer mature document-processing libs than Python. |
| Backend framework | FastAPI [Recommended] Cost: $0 Basis: Assumption | JSON-first API with excellent Pydantic schema enforcement for amounts/taxes and clean async patterns for job-based workflows. Alternative Options: - Django REST Framework ($0) — Batteries-included admin; heavier framework for a service-first product. - Flask (+ extensions) ($0) — Very lightweight; you assemble validation/auth/async patterns yourself. - Spring Boot ($0) — Enterprise ecosystem; more boilerplate for rapid iteration. |
| OCR + receipt/invoice field extraction (core AI) | Azure AI Document Intelligence (Prebuilt Receipt/Invoice) [Recommended] Cost: $1.50 per 1,000 pages for prebuilt models (Azure pricing page indicates $1.50/1,000 pages for 0–1M pages; verify your region/offer) Basis: Assumption | Strong out-of-box structured extraction for receipts/invoices with simple per-page pricing; keeps you from the Phase-1 trap of “DIY OCR + regex” and supports future line-items more gracefully than raw OCR alone. Alternative Options: - AWS Textract (AnalyzeExpense) (~$8–$10 per 1,000 pages (region-dependent; estimate)) — Good expense-specific extraction; pricing and outputs differ by API—abstract behind an internal adapter to avoid lock-in. - Google Cloud Document AI (Form Parser) ($30 per 1,000 pages (=$0.03/page) for 1–5,000,000 pages/month; $20 per 1,000 pages above that (verified)) — High-quality extraction; Form Parser is relatively expensive vs some alternatives if your docs are simple. - Self-hosted OCR (Tesseract) + custom parsing (~$0 in API fees (compute + engineering cost)) — Cheapest per-page at runtime but highest engineering cost and usually lower accuracy; often forces a rewrite when customers demand reliability. |
| Image/PDF preprocessing | OpenCV + Pillow + pdfium (or Poppler) preprocessing pipeline [From Brief] Cost: ~$0–$50/mo (compute only; estimate) Basis: From brief | Production receipt accuracy depends heavily on deskew/denoise/contrast normalization and consistent rendering of PDFs to images before OCR. Alternative Options: - ImageMagick + Ghostscript pipeline ($0 (software)) — Powerful but higher security hardening burden (sandboxing, CVE surface). - Cloud-native preprocessing (e.g., serverless image resize/normalize) (~$10–$200/mo (depends on volume)) — Simplifies scaling but spreads logic across services. - Skip preprocessing ($0) — Higher tail failure rate; support burden grows quickly with real phone photos. |
| Post-processing / validation | Pydantic schemas + deterministic validation rules + vendor normalization tables (Postgres) [From Brief] Cost: ~$0–$100/mo (compute) Basis: From brief | Catches silent financial errors (subtotal+tax≈total), normalizes currency/date/decimals, and provides confidence-based exception routing. Alternative Options: - LLM/Vision reconciliation step (provider-agnostic) (~$0.50–$10 per 1,000 docs (highly model-dependent; estimate)) — Can fix messy edge cases but adds cost/latency and increases data-sharing concerns. - Regex-only normalization ($0) — Fast but brittle across vendor variety and locales. - Rules engine (e.g., Durable Rules / Drools) ($0–$200/mo (ops)) — More maintainable for complex policies but adds operational complexity early. |
| Primary database (jobs, results, audit) | Managed PostgreSQL with row-level security (RLS) enabled [From Brief] Cost: ~$100–$250/mo (balanced: small HA instance; estimate) Basis: From brief | Strong consistency for financial data, great JSONB support for extracted payloads, and RLS helps avoid a Phase-2 multi-tenancy rewrite. Alternative Options: - AWS RDS PostgreSQL (Multi-AZ) (~$80–$400/mo (size/region dependent; estimate)) — Very mature; Multi-AZ costs more and you still manage instance sizing. - Azure Database for PostgreSQL Flexible Server (~$60–$350/mo (estimate)) — Good Azure integration; careful tuning needed for bursty workloads. - GCP Cloud SQL for PostgreSQL (~$70–$400/mo (estimate)) — Simple managed experience; HA/replicas raise costs. |
| File storage (originals + exports) | Object storage with lifecycle + encryption (S3/Blob/GCS equivalent) [From Brief] Cost: ~$10–$40/mo (200GB; estimate) Basis: From brief | Cheapest scalable storage for images/PDFs and exports; lifecycle policies enforce retention/minimization for privacy compliance. Alternative Options: - AWS S3 (+ lifecycle, SSE-KMS) (~$5–$50/mo for 200–1000GB stored (egress not included; estimate)) — Great tooling; KMS and cross-account patterns add IAM complexity. - Azure Blob Storage (+ lifecycle, encryption) (~$5–$60/mo for 200–1000GB (estimate)) — Strong Azure IAM integration; careful with SAS token TTLs. - Google Cloud Storage (+ lifecycle, CMEK) (~$5–$60/mo for 200–1000GB (estimate)) — Simple; egress can dominate if consumers are outside-cloud. |
| Async processing / queue | Managed queue + workers with at-least-once delivery (SQS/Service Bus/Pub/Sub equivalent) [From Brief] Cost: ~$10–$50/mo (estimate) Basis: From brief | Avoids request timeouts, supports retries/DLQ, and enables autoscaling workers to handle month-end bursts. Alternative Options: - AWS SQS + DLQ (~$1–$30/mo at moderate volume (estimate)) — Simple and reliable; message ordering requires extra design if needed. - Azure Service Bus (~$10–$150/mo (tier dependent; estimate)) — Richer features (sessions, topics); costs more than basic queues. - GCP Pub/Sub (~$5–$80/mo (estimate)) — High throughput; push/pull semantics require careful ack/deadletter design. |
| Deployment/hosting (API + worker) | Serverless containers (e.g., Azure Container Apps / Cloud Run / AWS App Runner) as two services: api + worker [Recommended] Cost: ~$50–$250/mo (balanced; estimate) Basis: Assumption | Keeps ops low, scales with bursts, and cleanly separates latency-sensitive API from background extraction workers. Alternative Options: - Kubernetes (AKS/EKS/GKE) (~$300–$2,000/mo (cluster + ops; estimate)) — Maximum control and portability; highest operational overhead. - VMs + systemd (single-region) (~$40–$300/mo (estimate)) — Cheapest predictable baseline; scaling and reliability are manual. - Managed PaaS web apps (App Service/Elastic Beanstalk/etc.) (~$50–$400/mo (estimate)) — Simple; background worker patterns are less clean than container+queue. |
| AuthN/AuthZ | OIDC provider + RBAC + tenant isolation (use your org’s existing IdP if possible) [From Brief] Cost: ~$0–$150/mo (typical early B2B; estimate) Basis: From brief | Finance documents are high-sensitivity; you need strong auth, MFA support, and auditable roles quickly without building it yourself. Alternative Options: - Microsoft Entra ID / External ID (Azure AD B2C) (~$0–$200+/mo (MAU dependent; estimate)) — Great for Microsoft-centric orgs; pricing can rise with MAUs. - Auth0 (~$0–$300+/mo (plan/MAU dependent; estimate)) — Fast to implement; can be pricey at scale. - AWS Cognito / Google Identity Platform (~$0–$300+/mo (MAU dependent; estimate)) — Cloud-tied integration; fine for B2B but watch quotas/pricing. |
| Observability | OpenTelemetry + managed logs/metrics + alerting on cost/accuracy KPIs [From Brief] Cost: ~$25–$150/mo (estimate) Basis: From brief | You must measure extraction failures, per-field confidence, and $/document; OTel keeps you portable across vendors. Alternative Options: - Prometheus + Grafana + Loki (~$0–$200/mo (hosting)) — Portable; you operate the stack. - Datadog (~$200–$2,000+/mo) — Best-in-class UX; cost grows quickly with logs. - Cloud-native suite (CloudWatch / Azure Monitor / Cloud Logging) (~$0–$200/mo early (usage-based)) — Easy in one cloud; more lock-in. |
| CI/CD | GitHub Actions + container build + deploy via OIDC federation [Recommended] Cost: ~$0–$50/mo (estimate) Basis: Assumption | Works across clouds, avoids long-lived cloud keys, and is enough for a small team shipping frequently. Alternative Options: - GitLab CI (~$0–$100/mo (estimate)) — Strong integrated DevOps; depends on your repo hosting. - Azure DevOps Pipelines (~$0–$100/mo (estimate)) — Great in Microsoft shops; less convenient if you’re already on GitHub. - Cloud Build / CodeBuild (~$0–$200/mo (usage-based)) — Tight cloud integration; more lock-in. |

5. Implementation Techniques & Patterns

[Document ingestion + idempotency] Content-hash dedupe + idempotency keys on job creation

Compute SHA-256 of the normalized file bytes (or rendered PDF pages) and store (tenant_id, hash) unique. Require Idempotency-Key header for POST /v1/documents and POST /v1/jobs; return existing job if duplicate. This is critical for retries and cost control.

[Preprocessing for real phone photos] Standardize to a canonical image before OCR

Pipeline: (1) MIME sniff + size limit (e.g., JPG/PNG ≤10MB, PDF ≤30MB/20 pages), (2) render PDFs to 300 DPI images, (3) grayscale + adaptive threshold, (4) deskew via Hough/contour angle, (5) denoise (bilateral) and contrast (CLAHE), (6) re-encode to PNG/JPEG at controlled quality. Store both original and canonical versions (canonical used for OCR).

[Async architecture] Job-state machine + at-least-once workers with effectively-once writes

States: RECEIVED→CANONICALIZED→EXTRACTING→VALIDATING→SUCCEEDED/NEEDS_REVIEW/FAILED. Queue messages include job_id + attempt. Writes are idempotent (UPSERT by job_id), and artifacts are versioned by (job_id, schema_version, extractor_version). DLQ after N retries + alert.

[Schema/versioning] Versioned output contracts + JSONB storage

Store extracted payload as JSONB with explicit schema_version (v1), plus a stable top-level envelope: {schema_version, extractor, model_version, locale, currency, fields:{...}, confidences:{...}}. CSV export uses the schema_version to choose column set/order; never change v1 columns in place.

[Financial validation] Deterministic consistency checks + tolerance rules

Use Decimal (not float). Implement checks: subtotal + sum(taxes) + fees - discounts ≈ total within tolerance (e.g., max($0.02, 0.2% of total)). Validate currency symbol/ISO, detect credit notes (negative totals), handle VAT-inclusive receipts (where subtotal may equal total). Route failures to NEEDS_REVIEW.

[HITL-ready from day 1] Store correction events and support reprocessing

Even if you don’t ship a full review UI in Phase 1, persist a Correction table keyed by job_id+field with old_value/new_value, actor, timestamp. Keep raw OCR text + bounding boxes for 30 days so you can explain/repair extraction and train/improve later.

[Evaluation harness] Gold dataset + per-field metrics in CI

Create a labeled set (start 200–500 docs; grow to 2,000). Track precision/recall/accuracy for fields {date,total,tax,subtotal,vendor}. Run regression on every extractor change; fail CI if totals/taxes regress beyond threshold. Segment metrics by vendor/doc type/quality bucket.

[Cost control] Tiered extraction + caching

Cheap pass first (basic OCR or cheaper processor), run expensive receipt/invoice processor only if needed (low confidence, missing totals/taxes, or validation fails). Cache provider responses by (tenant_id, file_hash, extractor_version) to avoid re-billing. Add per-tenant daily page quotas + backpressure when nearing limit.

6. Tools & Services to Set Up

| Tool / Service | Cost Estimation | Purpose |
| --- | --- | --- |
| Object storage bucket(s) | ~$10–$40/mo (200GB; estimate, excl. egress) | Store originals, canonical images, OCR artifacts, and exports with lifecycle/retention policies. |
| Managed PostgreSQL | ~$100–$250/mo (small HA; estimate) | Jobs, tenants, users, audit log, extracted JSONB, vendor normalization, correction events. |
| Managed queue + DLQ | ~$10–$50/mo (estimate) | Async job orchestration, retries, dead-lettering, burst absorption. |
| Serverless container hosting (2 services) | ~$50–$250/mo (estimate) | Run FastAPI API service and background worker service with autoscaling. |
| Document extraction API account | ~$450/mo @ 300k pages/month using $1.50/1,000 pages (estimate; verify your model/region) | Receipt/invoice extraction with structured fields + confidences. |
| Secrets manager + KMS | ~$5–$50/mo (estimate) | Store/rotate provider keys, DB creds, signing keys; envelope encryption. |
| Observability (logs/metrics/traces) | ~$25–$150/mo (estimate) | Latency, failure rates, cost per doc, DLQ alerts, audit monitoring. |
| CI/CD (GitHub Actions) | ~$0–$50/mo (estimate) | Build/test container images; deploy via OIDC; run eval harness in CI. |

7. How to Build It

Step 1: Phase 1 — Vertical slice (prove accuracy + cost)

A finance clerk can upload 20 real receipts/invoices and get schema-versioned JSON back asynchronously with confidences and validation flags in a deployed environment.

- Implement POST /v1/documents (upload) → returns job_id; store original+canonical in object storage

- Implement worker: preprocess → call chosen extraction API → store raw response + normalized fields

- Implement validation rules (totals/taxes) + confidence thresholds → SUCCEEDED vs NEEDS_REVIEW

- Implement GET /v1/jobs/{id} and GET /v1/jobs/{id}/result?format=json

- Add idempotency by file hash + Idempotency-Key header

Step 2: Phase 2 — Multi-tenancy + secure exports

Organizations/tenants can safely isolate documents and export CSV without data leakage.

- Add tenant model + RBAC roles; enforce object-level auth on every document/job query

- Enable Postgres RLS (or strict tenant predicates) and add immutable audit log events

- Implement CSV export with schema_versioned columns + CSV injection protection

- Add lifecycle retention (default 90 days originals; 30 days raw OCR text) + delete endpoint

- Add basic rate limiting and upload constraints (size/type/pages)

Step 3: Phase 3 — HITL hooks + evaluation harness

Low-confidence docs are reviewable and changes don’t regress accuracy.

- Persist correction events + reprocess endpoint (new extractor_version)

- Create gold dataset + per-field metrics; integrate into CI gating

- Add dashboard KPIs: $/doc, success rate, NEEDS_REVIEW rate, DLQ depth

- Add vendor normalization/dedupe table + canonical vendor_id mapping

Step 4: Phase 4 — Scale/HA hardening

Handle month-end bursts and meet 99.9% availability assumptions.

- Autoscale workers by queue depth; implement concurrency caps and backpressure

- Implement quotas/billing guardrails per tenant + alerting on spend anomalies

- Move DB to HA configuration + backups + PITR; test restore (RPO/RTO)

- Add webhook delivery option with signatures + retries (optional)

8. Deployment

Deploy two stateless container services (API + worker) behind HTTPS. Use a managed queue for job fanout, managed Postgres for durable state, and object storage for artifacts with lifecycle rules. Keep the OCR/extraction service in the same region as storage/compute to minimize egress and latency; choose AWS/Azure/GCP based on your existing org footprint and data residency needs.

9. Estimated Cost

Monthly Total: ~$600–$2,500/month (Balanced) assuming 10,000 docs/day (~300k pages/month), 200–500GB stored, light egress, small HA Postgres, serverless containers with bursty traffic.

- Document extraction API: ~300k pages/mo * $1.50/1,000 pages ≈ $450/mo (estimate; verify model/region)

- Serverless containers (API+worker): ~$50–$250/mo (estimate)

- Managed PostgreSQL (small HA): ~$100–$250/mo (estimate)

- Object storage (200–500GB + operations): ~$10–$40/mo (estimate, excl. egress)

- Queue + DLQ: ~$10–$50/mo (estimate)

- Secrets/KMS: ~$5–$50/mo (estimate)

- Observability (logs/metrics/traces): ~$25–$150/mo (estimate)

- CI/CD minutes: ~$0–$50/mo (estimate)

10. Decisions That Would Change This Plan

- Interactive vs batch SLA? → If you need <5s P95 always, you’ll need warm worker pools and possibly synchronous extraction endpoints; otherwise async-by-default is cheaper and safer.

- Is this B2B multi-tenant SaaS from day 1? → If yes, enforce tenant isolation (RLS), per-tenant retention, quotas, and audit logging immediately.

- Do you need line items soon? → If yes, choose an extractor that handles tables well and expand schema now to avoid breaking downstream consumers.

- Data residency / no-egress rules? → If yes, select the cloud/extraction provider that can run in your required region and ensure storage+compute+OCR are co-located.

- Retention requirement (90 days vs 3–7 years)? → Longer retention materially changes storage, audit, and compliance scope; may require WORM/immutability controls.

- PCI scope tolerance? → If you cannot risk processing full PAN, implement strict PAN detection/redaction and avoid storing raw OCR text/images longer than necessary. اعتماد on redaction gates before persistence.

11. Assumptions We Made

- Cloud: not specified — pick the one your org already uses; costs are broadly similar — If wrong, IAM/networking/tooling choices change but architecture stays.

- Volume: 10,000 docs/day average with bursty peaks — If 10× higher, OCR/extraction spend dominates and you’ll need stricter quotas + worker autoscaling.

- Document size: ~1 page/doc average — If multi-page invoices are common, per-page costs and latency rise materially; consider PDF page limits and batching.

- Locale: start en-US + USD — If multi-locale is required early, pick processors/models validated for those locales and add locale-aware parsing/validation sooner.

- Availability: target 99.9% for ingestion/API — If you need 99.99%+ you’ll need multi-region strategy and higher DB/ops cost.

- Retention: originals kept 90 days; intermediate OCR text 30 days; extracted results longer — If regulated retention is 3–7 years, add immutability controls + larger storage budget + stricter access governance.

- HITL UI: not shipped in Phase 1, but data model supports it — If full review UI is required immediately, add a web frontend and workload/role design sooner.

- Extraction provider: Azure prebuilt models selected as Balanced default — If you choose AWS/GCP instead, implement an internal adapter interface so outputs remain stable.

12. Things to Watch Out For

| Identified Risk | Mitigation Strategy |
| --- | --- |
| Silent financial inaccuracies (wrong totals/taxes) propagate into downstream accounting. | Enforce verify-first: deterministic consistency checks, Decimal math, confidence thresholds, and NEEDS_REVIEW routing; never export failed validations without explicit override + audit event. |
| Real-world photo variability causes tail failures that dominate support load. | Canonical preprocessing + capture guidance; accept PDFs; maintain a failure corpus and regression tests; add per-vendor heuristics only after measurement. |
| Cost blow-ups from retries and always using the most expensive processor. | Tiered pipeline (cheap first, escalate), cache by file hash, per-tenant quotas, DLQ monitoring, and a hard budget alert on $/doc and pages/day. |
| Schema drift breaks consumers when you add fields (multiple taxes, tips, line items). | Schema versioning from day 1, strict contract tests, backward-compatible CSV/JSON exports, and storage of raw/intermediate artifacts for backfill. |
| PII/PCI-adjacent leakage via logs, URLs, or over-retention. | Redact logs, short-lived presigned URLs (≤5 min), encryption at rest/in transit, PAN detection+redaction before persistence, configurable retention + secure deletion, and immutable audit logging. |

13. Security Checklist

- Enforce upload constraints: allowlist MIME types (image/jpeg,image/png,application/pdf), max size (e.g., 10MB images, 30MB PDFs), and max PDF pages (e.g., 20); content-sniff server-side (don’t trust filename).

- Re-encode uploaded images server-side to a safe canonical format before processing to reduce parser exploit surface; sandbox preprocessing/OCR workers.

- Require authentication (OIDC) for all endpoints; implement RBAC roles {OrgAdmin, Accountant/User, ReadOnly, SupportAdmin(break-glass)}; MFA required for admin/support.

- Tenant isolation: add tenant_id to every row; enforce with Postgres RLS policies (or strict mandatory tenant predicates) and test with cross-tenant access unit tests.

- Object-level authorization: every GET/DELETE/export must verify tenant ownership of document/job; never expose raw bucket paths.

- Use short-lived presigned download URLs with TTL ≤5 minutes; scope to a single object key; log every issuance in an audit table.

- Idempotency keys on upload/job creation; dedupe by file hash to prevent replay/duplicate billing.

- Secrets in a secrets manager (cloud-native) with rotation policy; use CI→cloud OIDC federation (no long-lived cloud keys).

- Encrypt data in transit (TLS 1.2+), at rest (object storage SSE + DB encryption); prefer customer-managed keys (CMK) if compliance demands.

- PAN detection/redaction: scan OCR text for PAN patterns (Luhn check) and redact before storing OCR text or exporting; do not store full PAN.

- Structured logging with redaction: never log request bodies, OCR text, or extracted PII fields; sanitize exception traces.

- CSV injection protection: prefix fields starting with =,+,-,@ with a single quote or escape per your CSV strategy.

- Rate limit upload and polling endpoints; enforce exponential backoff guidance for clients; cap concurrent jobs per tenant to prevent DoS and cost spikes.

- Implement immutable audit log entries for upload, export, delete, admin actions: actor, tenant, IP, user agent, doc/job ids, and hashes of stored artifacts.

- Retention controls: lifecycle policies for originals and intermediate OCR artifacts; implement DELETE with secure deletion semantics and record deletion audit events.

- Webhook security (if enabled): sign payloads (HMAC with rotating secret), include timestamp + replay protection, and retry with exponential backoff to a max window.